# VSAT / VSATOOL — Scaling & Provisioning Plan

Purpose: size the production stack (vsatool on Heroku) for higher-usage scenarios, and set out what to buy, when, and how to switch back afterwards.

Prepared: 2026-07-02 · Target app: vsatool (production) · Cloudinary: cloudinary-cubic-38946

## Decisions at a glance

Bottom line: vsatool runs on minimum tiers today — fine for everyday use, not sized for the ~200-person Dublin workshop. The workshop needs a short, reversible scale-up. Two optional upgrades save money and remove risk long-term.

| # | Decision | Options | Recommendation | Cost of recommended path |
| --- | --- | --- | --- | --- |
| 1 | Workshop server shape (Dublin) | One bigger server, keep the database (simple) · vs · several servers + bigger database (redundant) | One bigger server for a one-off event — two reversible commands, no database migration; trade-off is no backup if that one server fails mid-event. Choose the redundant setup only if a mid-workshop outage is unacceptable (details §5b/§7) | ~$16 for the event. The redundant setup costs similar dollars but adds a rehearsed database migration + a brief downtime window |
| 2 | Workshop media/images | Temporary paid Cloudinary tier · vs · migrate first (row 3) | Paid tier for the event if Dublin is one-off — free plan can suspend images mid-event | ~$10 — Silver plan billed hourly, on for the event only ($99/mo cap) |
| 3 | Long-term media | Stay on Cloudinary · vs · move to Cloudflare R2 | Migrate if workshops will recur — media becomes near-free and the suspension risk is gone for good | ~1 day dev, then ~$1–2/yr (storage; egress is free) |
| 4 | Login experience | Email-link only · vs · add “Sign in with Google” (email link kept as fallback) | Add Google — one click, no inbox trip (helps Eric daily + the workshop) | ~1 day dev, $0/mo to run |
| 5 | Workshop login capacity | Pre-authenticate + ask Magic (our login provider) for a temp limit · vs · nothing | Pre-authenticate + email Magic 2–4 weeks out | $0 |

Everyday cost stays ~$0 for media (usage is ~10% of the free allowance; stored media is tiny, so dropping back to free after a workshop is safe). Total one-off cost for the Dublin workshop on the recommended path: ~$25–30 (both the server and Cloudinary are billed hourly/pro-rated, so you pay only for the event days — see Action Plan §A).

### Bottom line — 1-year total

Two Heroku apps run year-round: vsatool (production) and vsat-dev (dev/staging — the safe place to test changes and rehearse migrations before they touch production). The dev/staging cost is common to every path, so it isn’t what distinguishes the options.

These are the actual Heroku invoice line items for the recommended (lean) path:

| Billed line item | Plan & billing | 1-year cost |
| --- | --- | --- |
| vsat-dev — Basic dyno + Essential-0 Postgres | $12/mo, always on | ~$145 |
| vsatool — Basic dyno + Essential-0 Postgres | $12/mo, always on (everyday baseline) | ~$145 |
| vsatool — Performance-M dyno | ~$8/day, hourly, only on workshop days (~4 events) | ~$65 |
| vsatool — Cloudinary Silver add-on | ~$0.138/hr, hourly, only on workshop days (~4 events) | ~$40 |
| All-in total |  | ≈ $395/yr (≈ £310) |

The last two lines are the only “workshop” costs — the temporary Performance-M dyno and the temporary Cloudinary Silver add-on, both billed hourly and switched off after each event. Everything else is the steady baseline.

| Path | All-in 1-year total | One-off development |
| --- | --- | --- |
| Recommended (lean, scale per event) | ≈ $395/yr | Google sign-in + R2 migration ≈ ~2 days, both optional |
| Always-on (“set and forget”) | ~$3,750–4,350/yr | none |

*Heroku bills in USD; £ shown at ~1.27. The two workshop line items above assume ~4 Dublin-style (~200-person) events at ~$25–30 each. Small classroom events (~10–20 people) cost only ~$4–15 each (Standard-2X, usually no Cloudinary upgrade — see §A “Match the scale-up to the event size”), so a year of mostly-small events lands well below $395 — closer to **$330/yr** ($290 baseline for the two apps + ~$40 of small events). Adjust to your real event mix. After the optional R2 migration, the Cloudinary line disappears entirely (R2’s free egress absorbs the spike), leaving only ~$1–2/yr of R2 storage.*

## Action plan

Who does what: Joe runs the commands; Eric approves the spend. Everything below lands on the existing Heroku monthly invoice (the Cloudinary add-on bills through Heroku too) — there is nothing to purchase upfront and no card to enter on the day; Heroku is pay-as-you-go and pro-rated.

### §A — Dublin workshop: temporary scale-up (recommended simple path)

Two changes, both reversible. This path uses one bigger web server and keeps the current database, so there is no database migration — just two commands up, two commands down.

~1 week before (Joe): deploy the vsatlatarium layout-caching change (§8) so a single server comfortably serves ~200 readers; rehearse the steps on vsat-dev. De-risk the single-server choice with a quick load test (~200 simulated readers against a Performance-M) — if it holds, Option B is confirmed; if it strains, fall back to the redundant setup (§A alternative below). This is the cheapest way to retire the “no backup” worry without paying for redundancy you may not need.

Day before (Joe, ~10 min):

# 1. Bigger web dyno (dedicated CPU, 2.5 GB) — one command, reversible
heroku ps:type web=performance-m --app vsatool

# 2. Cloudinary → Silver (the add-on's Plus-equivalent, ~225 credits)
heroku addons:upgrade cloudinary:silver-2 --app vsatool
#   Billed HOURLY (~$0.138/hr, capped at $99/mo) — so a few days ≈ ~$10, not $99.
#   Gold (cloudinary:gold-2, ~$0.346/hr, $249/mo cap) if you want more headroom.

Confirm Silver’s included credits after upgrading (heroku addons:open cloudinary → usage). Whether the monthly credit allowance pro-rates for a partial month is unverified; to be safe, upgrade 2–3 days before (not hours before) so the ceiling is well clear of the ~15–30 GB spike, or use Gold for extra headroom. Either way, while on a paid tier the suspension ceiling is far above free’s 25 credits. Then pre-warm the image cache (load each story’s photospheres once so the first 200 viewers hit a warm CDN), and ask attendees to log in ahead of time (spreads the login load; the session then lasts — see §9 / decision 4).

Day after (Joe, ~5 min):

heroku ps:type web=basic --app vsatool                # back to the small server
heroku addons:downgrade cloudinary:starter --app vsatool   # back to free (safe — stored media is tiny)

Web-UI equivalent (if you prefer clicking): Heroku Dashboard → vsatool → Resources → change the web dyno type and the Cloudinary add-on plan there; the Cloudinary plan can also be changed in the Cloudinary console.

Event cost (both pro-rated, so you pay only for the days they’re on): Performance-M ~$8/day → ~$16 for two days; Cloudinary Silver ~$0.138/hr → ~$10 for two days. ≈ $25–30 total for the event, then everything returns to ~$0/mo. (Worst case, if you leave them on a full month, ~$350 — but there’s no reason to.)

#### Match the scale-up to the event size

“Workshop” covers two very different profiles — size the dyno to the crowd:

| Event profile | Concurrent | Web dyno (workshop days) | Postgres | Cloudinary | Per-event cost (2–3 days) |
| --- | --- | --- | --- | --- | --- |
| Small / classroom (incl. uploaders) | ~10–20 | Standard-2X (~$1.65/day) | Essential-0 (no change) | Free on bandwidth; +Silver only if uploads >10 MB | ~$4–15 |
| Dublin-style | ~200 | Performance-M (~$8/day) | Essential-0 (no change) | Silver (~$0.138/hr) | ~$25–30 |

Both keep the database as-is, so neither needs the Postgres migration. For a read-only small group, even Basic (the everyday dyno) may cope with no upgrade at all — Standard-2X is the safe choice mainly to give RAM headroom for concurrent uploads (each buffers up to ~20 MB in the dyno’s memory). Command differs only in the tier: heroku ps:type web=standard-2x instead of performance-m.

#### If the workshop is participatory (attendees upload, not just view)

The plan above assumes a read-heavy audience. If attendees also upload photospheres, three extra things apply:

- Fix the upload size cap first (code, §8) — before the event. The app allows 30 MB images, but Cloudinary Silver caps images at 20 MB (and the free tier at 10 MB), so 20–30 MB uploads would silently fail mid-workshop. Align the app limit to 20 MB (or resize client-side) beforehand.

- “Clawback” the created content before downgrading. Uploads made during the event live on the temporarily upgraded Cloudinary. Before reverting to free, run a clawback script: list assets created since the workshop start (Cloudinary Admin API, filter by created_at), download originals + derivatives, and store them safely — ideally straight into an R2 bucket. Reasons: (a) preservation/backup, and (b) if uploads pushed storage near the 25-credit free cap, you may need to move/clean up assets before the downgrade will stick.

- Check storage before downgrading. heroku addons:open cloudinary → usage. Baseline was ~1.2 GB; a participatory event may add a few GB but likely stays far under the 25 GB free cap, so the downgrade is safe and images keep working. If it’s near the cap, keep a paid tier or clean up after the clawback.

⚠️ A download-only backup is not enough on its own: the app stores full Cloudinary URLs in Postgres, so the created scenes would still point at Cloudinary after a downgrade/detach. Making that content usable elsewhere needs the URL rewrite — which is exactly the R2 migration (§C). A participatory Dublin is therefore a strong reason to do the R2 migration before the event, not after: uploads then land in R2 directly — no clawback, no downgrade storage risk, no suspension risk, and participants’ content is simply there permanently at ~$1–2/yr. The clawback script is, in effect, the first half of that migration anyway.

Higher-resilience alternative (multiple servers + a bigger database, survives a single-server crash): needs a rehearsed database migration and is documented in §5b / §7. Only worth the extra complexity if a single-server outage during the event is unacceptable.

Prepay, autoscaling & scheduling (FAQs): - Can we prepay? Not on a standard account — Heroku is postpaid/usage-based; the ~$25–30 appears on next month’s invoice (prepaid platform credits exist only for Heroku Enterprise, not worth it here). Because Cloudinary is upgraded via the Heroku add-on, media cost lands on that same one invoice. Prepaying wouldn’t save money — pro-rated billing already means you pay only for the event days. - Should we use autoscaling instead? No, for a scheduled event. Native Heroku autoscaling (Performance dynos only, driven by p95 latency) reacts after latency degrades — the first users hit an overloaded box — and it adds more dynos, which would exceed Essential-0’s connection limit and force the very database migration Option B avoids. Autoscaling earns its keep only for unpredictable ongoing traffic (paired with Standard-0 Postgres, i.e. Option A). - Can we arrange it in advance? Yes — since the workshop time is known, schedule the scale-up/down commands with an external cron or GitHub Action (up in the morning, revert in the evening) rather than running them by hand. Deterministic and hands-off, without autoscaling’s lag.

### §B — “Sign in with Google” (optional, decision 4)

One-time setup, no running cost. Requires a Google Cloud OAuth client (Joe creates it): Google Cloud Console → APIs & Services → Credentials → Create OAuth client ID (Web application), with authorised redirect URIs for vsatool, vsat-dev, and localhost. The client ID/secret go into Heroku config vars; the email-link login stays as a fallback. Implementation is a small change to the existing Passport setup — see the auth notes (separate task).

### §C — Media migration to Cloudflare R2 (optional, decision 3)

Only if workshops will recur / to remove the suspension risk permanently. ~1 day of work; full implementation plan in cloudinary-migration.md. After it ships, decisions 1–2 no longer need a Cloudinary upgrade at all.

## “Set and forget”: the always-on option (what was asked for)

A fair question: can we just provision it once, big enough for anything, and never touch it again? Yes — it’s entirely possible. Here is what it costs, and why we recommend a different route.

What “always ready for 200 users, 24/7” requires:

| Layer | Always-on plan | Monthly |
| --- | --- | --- |
| Web server | Performance-M running 24/7 (or 3× Standard-2X for redundancy) | ~$150–250 |
| Database | Standard-0 (needed once you run redundant/autoscaled servers) | ~$50 |
| Media | Cloudinary Silver, always on | ~$99 |
| Total |  | ~$300–350/month (~$3,600–4,200/year) |

Versus running lean and scaling up only for events:

|  | Everyday baseline | Per workshop | ~4 workshops/year |
| --- | --- | --- | --- |
| Cost | ~$12/month (today’s tiers) | ~$25–30 | ≈ $260/year |

Always-on costs roughly 15× more per year — about $3,600 vs $260 — to keep capacity permanently reserved for a 200-person peak that happens a handful of times a year, while everyday load (~60 users) is a small fraction of what the baseline already handles comfortably. It’s renting a 500-seat auditorium every day of the year for an event held once a quarter.

Why we don’t recommend it: the money buys idle capacity, not reliability or convenience you can’t get more cheaply. The one thing that genuinely feels risky about the lean approach — “what if I forget, and images go dark mid-event?” — is better solved directly and permanently (below) than by paying $99/month indefinitely for media headroom you use ~10% of.

How to get the feeling of set-and-forget at on-demand cost — this is the actual recommendation:

- Migrate media to Cloudflare R2 once (decision 3). This permanently removes the only scary always-on risk — mid-event image suspension — for ~$1–2/year (storage; egress is free). After this, media never needs a thought again.

- Put the compute scale-up/down on a schedule (a small cron job / GitHub Action tied to workshop dates). On the day, the server grows and shrinks by itself; nobody touches anything.

The result: you never manually manage infrastructure, the suspension risk is gone for good, and it costs ~$260/year instead of ~$3,600. The only thing that scales is compute — automatically, on dates you set in advance. That is the honest way to deliver “set and forget” without paying a permanent premium for idle capacity.

### When always-on would be the right call

The instinct isn’t wrong — it’s a scaling-maturity instinct that’s simply early for a pilot with occasional workshops. It becomes the correct choice the moment VSAT crosses from occasional scheduled events into continuous or unpredictable usage. Concretely, revisit always-on when any of these becomes true:

- Frequency — high-load sessions happen ~weekly or more. (Pure cost break-even is ~100+ events/year, i.e. roughly twice a week; but manual toggling gets tiresome well before that — at which point the answer is the scheduled-cron automation above, not permanent infrastructure.)

- Unpredictability — load can arrive with no known date (a public launch, press coverage, or many independent teachers each on their own timetable). On-demand scaling works because Dublin has a date; remove the date and you have to be permanently ready.

- Sustained growth — everyday concurrency settles in the low hundreds as a steady state rather than a spike. Then the bigger tiers aren’t a premium — they’re just correct sizing.

- Contractual reliability — schools come to depend on it during class. Then redundancy and database high-availability must be always-on for uptime, independent of cost.

The vivid version — “rolled out across UK schools, ~2,000 concurrent.” That isn’t “always-on vs on-demand”; it’s a different architecture. At that scale you’d need: a horizontal fleet of web dynos with autoscaling; user sessions moved to Redis (or PgBouncer) so the database survives thousands of connections; Cloudflare R2 for media, because Cloudinary bandwidth at 2,000 viewers would be enormous and R2’s egress is free; and a scalable sign-in path (Google / enterprise SSO — Magic’s 500-requests/minute cap would break instantly). At that point, provisioning permanently and autoscaling within it is simply the correct design.

The reassuring part: nothing we’re recommending now is throwaway. The two lean-path steps — R2 media and scheduled scaling automation — are the first two building blocks of that at-scale architecture. R2 is outright required at 2,000 concurrent; the scheduled cron matures into autoscaling. So the economical path today sits directly on the road to the at-scale path — we’re not building anything we’d later throw away.

## Executive summary

The ask: size vsatool for two cases — ~60 everyday users, and a Dublin workshop with ~500 registered / ~200 simultaneous readers.

Where we stand: vsatool runs today on the minimum paid tier of everything — a single Basic web dyno, the smallest Postgres, and Cloudinary’s free media plan. That is fine for everyday use but is not sized for 200 concurrent users.

The one urgent risk: on the free Cloudinary plan, if the workshop’s image traffic exceeds the monthly allowance, Cloudinary suspends delivery rather than billing us — i.e. images could go dark mid-workshop. This must be addressed before Dublin.

The plan — a temporary scale-up, not a permanent bill. For the workshop we raise two things: the web server (a bigger machine) and Cloudinary (a temporary paid tier). Both are billed by the hour and revert with a single command, so we scale up the day before and back down after — the real cost is ~$25–30 for the event, not an ongoing expense.

Good news from checking the numbers: our stored media is tiny (~1.2 GB), so returning to the free plan afterwards is safe; and everyday usage sits at ~10% of the free allowance, so outside workshops we pay nothing for media.

Two optional improvements worth considering (details inside): 1. Move media off Cloudinary to a cheaper backend (Cloudflare R2). ~1 day of work, then media costs ~$1–2/year (egress is free) and the suspension risk is gone permanently. Worth it if workshops recur. 2. Add “Sign in with Google” alongside the current email-link login. One click, no inbox round-trip — removes a daily annoyance (incl. for Eric) and also sidesteps the login-related workshop risks. The email link stays as a fallback.

On login (Magic — our current email-link login provider, magic.link): the free tier covers the workshop on volume, but a mass simultaneous login could hit a rate limit — mitigated by asking people to log in ahead of time and by requesting a temporary limit increase from Magic 2–4 weeks out. Note Magic has pivoted toward crypto; we should confirm our email-login product is still supported (another reason to add Google).

Decisions needed from Eric: (a) is Dublin one-off or the first of several? (governs media strategy); (b) go ahead with “Sign in with Google”? (c) approve the temporary workshop scale-up budget; (d) does OBU have a Heroku Enterprise account these apps could sit under? (enables prepaid/committed budget + institutional ownership — see §6c).

## 1. Usage scenarios

| Scenario | Load | Nature |
| --- | --- | --- |
| Steady state | “~60 users maximum” | Mixed authoring + reading, rarely all concurrent |
| Dublin workshop | ~500 registered online, ~200 simultaneous | Almost entirely read-heavy — reader + vsatlatarium |

The workshop is the sizing driver. It is a one-off spike, so the plan is to scale up shortly before and scale back down after — not to run large infrastructure year-round.

## 2. Current state (vsatool, as provisioned today)

| Layer | Current plan | Key limit |
| --- | --- | --- |
| Web dyno | Basic ×1 ($7/mo, 512 MB, shared CPU) | Basic/Eco dynos cannot run more than one instance — no horizontal scaling |
| Postgres | Essential-0 ($5/mo) | 20 connections total; no HA, fork, or rollback |
| Cloudinary | Starter = free (25 credits/mo) | 25 credits = 25 GB bandwidth shared with storage + transforms; overage → account suspension, not billing |
| Auth | magic.link (free “Developer” tier) | 1,000 monthly active users free |

Two facts from the code that drive the sizing:

- Every authenticated request touches Postgres — sessions are stored in PG (connect-pg-simple), and the pg.Pool is created with no config, so it defaults to max 10 connections. The 20-connection Essential-0 ceiling is the real throughput cap.

- Photospheres are delivered directly from Cloudinary’s CDN, not through the dyno. Under a 200-viewer read load the dyno stays light but Cloudinary bandwidth spikes — and the free tier suspends delivery when credits run out. This is the single highest-risk item for a live event.

## 3. Why the current stack won’t hold 200 concurrent users

- Cloudinary free tier suspends on overage. 200 concurrent photosphere viewers can plausibly push 15–30 GB of delivery in the event window (see §4), at/over the 25 GB free cap — and the failure mode is delivery stops mid-workshop, not a bill.

- Basic dyno can’t scale out. You cannot add instances without moving to the Standard tier; a single Basic dyno (shared CPU, one Node process) won’t serve 200 concurrent readers reliably.

- Postgres 20-connection ceiling. With sessions in PG, connections are consumed per request; scaling to multiple dynos immediately exceeds 20.

## 4. Bandwidth estimate (verify against the dashboard)

A 2500px photosphere delivered as an auto-quality JPEG is roughly 1–2 MB. A single workshop session:

200 users × ~15 scenes × ~1.5 MB ≈ 4.5 GB   (cold cache, one pass)

Add repeat browsing, the vsatlatarium loading many images at once, and thumbnails, and 15–30 GB across the event is realistic — right at or over the 25 GB free cap, before counting stored library or transforms.

Empirical check (in the Cloudinary dashboard Rich shared): current-month credits used, total storage (see the downgrade caveat in §6), and average delivered bytes per image. Those three numbers turn this estimate into a real figure.

## 5. Recommended configuration

### 5a. Steady state (~60 users) — minimal change

- Dyno: Basic is workable; Standard-1X ($25) only if you want metrics and consistent CPU.

- Postgres: Essential-0 (20 conn) survives on one dyno if the pool max is set explicitly (~15) and monitored.

- Cloudinary: free may survive light months, but steady photosphere viewing drifts toward 25 GB — watch the credit meter and be ready to move to Plus.

- Magic: free tier, no action.

### 5b. Dublin workshop (~200 concurrent) — temporary scale-up

Two viable shapes; pick based on how much production churn you want. The Action Plan (§A) uses Option B as the recommended default for its simplicity; Option A is the resilience upgrade.

Option B — Vertical (recommended default: fewest moving parts) - Dyno: 1 × Performance-M ($250/mo, ~$8/day, 2.5 GB, dedicated CPU) — a single reversible command, no database change. - Postgres: stay on Essential-0, set pool max ~15 — one dyno keeps total connections under 20, so no PG migration needed. - Trade-off: single dyno = single point of failure and one Node event loop. Fine for read-heavy load with a cached vsatlatarium layout and CDN-served images, but no redundancy.

Option A — Horizontal (resilience upgrade) - Dyno: move to Standard and run 3–4 × Standard-2X ($50 each). Sessions are shared in PG, so scaling out is clean (no sticky sessions). Redundancy: if one dyno dies, the event continues. - Postgres: Standard-0 ($50/mo, 120 connections + PgBouncer) — required because 3 dynos × pool-10 = 30 connections exceeds Essential’s 20. - ⚠️ Essential→Standard is a data migration, not a plan flip (Essential has no fork/follow). Provision and test in advance (see §7), don’t do it on the day. Choose this only if a single-server outage during the event is unacceptable.

Both options also need: - Cloudinary → Plus ($99/mo monthly) minimum, Advanced (~$224/mo) for headroom. Pre-warm the CDN cache (load the images once beforehand) so 200 cold caches don’t all hit origin. - Magic: free tier covers 500 users on volume. Pre-authenticate attendees ahead of time to spread the login burst (the 24 h session cookie means they won’t re-auth during the event); confirm burst email rate limits with Magic.

The app runs one Node process per dyno (no WEB_CONCURRENCY clustering), so under Option A parallelism comes from more dynos, not bigger ones. Either way, cache the vsatlatarium server-side layout so 200 loads don’t each recompute the spring physics.

## 6. Billing — what to buy, when, and how to switch back

The whole strategy depends on paying the premium only for the event window. Here’s how each service bills:

| Service | Billing model | Switch up/down? | Prepay needed? |
| --- | --- | --- | --- |
| Heroku dynos | Per-second, postpaid, prorated | Instant via ps:type / ps:scale; scale down anytime | No |
| Heroku Postgres | Prorated per plan; postpaid | Essential↔Standard is a data migration, not instant — plan the window | No |
| Cloudinary | Monthly or annual subscription; credits reset monthly | Self-service monthly plans up/downgrade at the period boundary | Only if you choose annual (don’t — see below) |
| Magic | Free tier, or Startup $99/mo month-to-month | Subscribe/cancel monthly | No |

Nothing here requires true upfront prepayment. Heroku is postpaid and billed to the second, so running Standard/Performance dynos for a few days costs a few days’ worth. The only “prepay” option is a Cloudinary annual commitment — which we specifically want to avoid for episodic use.

### The Cloudinary $89 vs $99 question

Not a bait-and-switch. $89/mo is the price when billed annually (a 12-month commitment, ~$1,068 up front); $99/mo is month-to-month. For our pattern — pay only in conference months, drop back to free otherwise — take the monthly $99 plan. The $89 annual rate would lock in a full year and defeat the switch-back strategy.

### Downgrade caveat — checked, and it’s fine

Cloudinary’s free tier’s 25 credits are shared across storage and bandwidth and transforms, so a large stored library could in principle block a return to Free. We measured it (Cloudinary usage API, vsatool, 2026-07-02):

| Metric | Current usage | Credits |
| --- | --- | --- |
| Storage | ~1.2 GB (386 originals + 596 derived = 982 objects) | 1.12 |
| Bandwidth (rolling period) | ~1.9 GB | 1.77 |
| Transformations | 0 | 0.00 |
| Total |  | 2.89 / 25 (11.6%) |

Storage is ~1.2 GB — nowhere near the 25-credit floor — so dropping back to Free after the workshop is completely safe. Normal monthly bandwidth (~1.9 GB) is only ~7% of the free cap; the only reason we’d ever pay Cloudinary is the one-off workshop spike.

### What Cloudinary Plus covers (media limits)

- 20 MB max image file size

- 2 GB max video file size

- 20 MB max raw file size

- 100 MB max image transformation size

- 300 MB max video transformation size

- 25 MP max image megapixel

- 100 MP max megapixel across all frames

⚠️ Upload-cap mismatch: the app currently allows 30 MB image uploads (config/default.json), but Cloudinary caps images at 10 MB (free) / 20 MB (Plus) / 40 MB (Advanced). So today any 10–30 MB image upload silently fails at Cloudinary, and even on Plus, 20–30 MB uploads fail. Either cap app uploads at 20 MB (align to Plus), resize client-side, or go Advanced (40 MB) if large originals are needed. See §8.

### Indicative cost — workshop window only

| Item | Option A (horizontal) | Option B (vertical) |
| --- | --- | --- |
| Dynos | 3× Standard-2X = $150/mo equiv | 1× Performance-M = $250/mo equiv |
| Postgres | Standard-0 = $50/mo | Essential-0 = $5/mo (no change) |
| Cloudinary | Plus $99 (or Advanced ~$224) | Plus $99 (or Advanced ~$224) |
| Magic | $0 (free) | $0 (free) |
| Monthly-equivalent | ~$300–370 | ~$355–480 |

Because dynos bill per-second and add-on changes prorate, the actual spend is only the days the higher tiers are live — scale up ~1 day before, down ~1 day after. The workshop premium is realistically tens of dollars, not the full monthly figures above (except Cloudinary, which bills a full month minimum).

## 6b. Alternative: swap the media backend instead of paying Cloudinary

The usage data (§6) shows we barely use Cloudinary’s actual product: transformations = 0, and the app produces just two fixed derivatives at upload time (2500px scale + 288×192 thumbnail), never transforming at view time. So Cloudinary is functioning only as storage + CDN + an upload-time resize — all of which are replaceable. This opens a cheaper path than paying for Plus during spikes.

Option 1 — Stay on Cloudinary; one month of Plus, then downgrade (~$99, near-zero effort). Storage is ~1.2 GB, so the post-workshop downgrade to Free is proven safe (§6). No code changes, no migration, no production risk. For a genuinely one-off event this is almost certainly cheaper than the engineering time to swap.

Option 2 — Swap to a zero/low-egress backend (near-free steady state, real dev work). Feasible precisely because we need only 2 fixed sizes and no runtime transforms:

| Backend | Storage (1.2 GB) | Bandwidth (30 GB workshop spike) | Resize approach |
| --- | --- | --- | --- |
| Cloudflare R2 | ~$0.02/mo | $0 (egress free) | sharp in the upload route |
| Bunny.net | ~$0.01/mo | ~$0.30 | sharp, or Bunny Optimizer (~$9.50/mo flat) |
| Cloudinary Free | 1.12 credits | suspends past 25 GB | built-in (current) |

Either backend eliminates the mid-event suspension risk permanently and drops steady-state media cost to ~$0. The cost is engineering effort: - Replace the Cloudinary eager transforms with sharp at upload (generate the 2500px + thumbnail server-side). - Rewrite upload + delivery-URL handling; audio currently rides on Cloudinary (as a video resource type) too. - Migrate 386 existing assets and their stored URLs/public_ids (one-off script). - Provision bucket + CDN + credentials; test.

Recommendation: if Dublin is essentially one-off, take Option 1 — $99 for the month beats the migration cost, and the downgrade is safe. If workshops will recur, or you want to remove the suspension risk structurally, Option 2 (R2 + sharp) pays for itself quickly and is well-scoped because we use none of Cloudinary’s dynamic features. It also composes with the “signed direct upload” idea (§8.4) — a browser→R2 direct PUT plus a sharp step.

Full implementation plan for Option 2: see cloudinary-migration.md. Short version: the swap is a single dependency-injection seam (getEnvironment.ts:137,146), the DB already stores full derivative URLs so delivery needs no code change, and a one-time script copies 386 assets + rewrites their URLs. The one real gotcha is COEP/CORS headers on the new CDN (A-Frame textures). Honest effort: a focused half-to-full day, not an hour — but a one-time cost that permanently deletes the media line item and the suspension risk.

## 6c. If OBU has a Heroku Enterprise account (worth checking)

Prepaying / committing budget in advance is only possible under Heroku Enterprise (standard accounts are strictly postpaid). So it’s worth asking whether Oxford Brookes already holds a Heroku Enterprise agreement these apps could sit under. If it does, Enterprise changes the procurement and governance picture — not the technical plan and not really the cost.

What it would give us: - Prepaid / committed budget — Enterprise buys add-on credits (1 credit = $1); OBU could commit a budget via purchase order and run the apps against that pool. This is the legitimate version of Eric’s “pay for it up front” instinct — on the budget side, not the infrastructure side. - Institutional billing & ownership — the apps run under OBU’s account, billed through their existing agreement rather than an individual’s card. Good for continuity and handover: the university owns the infrastructure, not one person. - Governance — SSO, usage reports, audit logs, spend visibility. - Support / SLA — matters only if the project becomes something people depend on.

⚠ Crucial distinction — use an Enterprise Team (Common Runtime), NOT a Private Space: - An Enterprise Team keeps the exact same cheap dynos (Basic/Standard/Performance) and the hourly add-on billing this whole plan is built on — so every number above (~$395/yr, per-event costs) still holds; you just gain the governance/credits layer on top. - A Private Space (network-isolated runtime) is a different, far pricier product: $1,000/month per space plus costlier Fir-generation dynos with no Basic tier — wildly disproportionate for a ~$400/yr app. Only consider it if OBU compliance mandates network isolation or a specific data region (e.g. for student personal data).

What Enterprise itself costs — and why this is strictly a “piggyback” play: Heroku Enterprise has no published price; it’s a custom, negotiated Salesforce contract, historically a committed-use agreement in the tens of thousands of dollars per year with an annual minimum. So the logic is binary: - If OBU does not already have Enterprise → forget it. Signing a ~$X0,000/yr contract to host a ~$400/yr app is a ~100× mismatch (plus a procurement cycle). Not worth considering. - If OBU already has Enterprise → adding VSAT costs ~$0 marginal. The ~$400/yr of real usage simply draws down their existing credit pool; the governance/ownership/prepaid-budget benefits come essentially free because the contract is already paid for.

Net: Enterprise won’t make this cheaper — on ~$400/yr any volume discount is rounding error — and a Private Space would make it much more expensive. It’s only ever worth it as a piggyback on an account OBU already pays for, never as something acquired for this project. Its value in that case is procurement, institutional ownership, and governance, which happen to satisfy the “commit it in advance” instinct on the budget side while the technical scale-up stays identical.

To confirm with OBU IT: (a) do they have a Heroku Enterprise account? (b) can vsatool / vsat-dev be transferred into their Enterprise Team? (c) any data-residency / compliance requirements for the content? (d) their committed rates, if any.

## 7. Timeline & commands (run against vsatool, test on vsat-dev first)

vsatool is production and deploy-sensitive (migrate-on-boot). Dyno scaling and Postgres provisioning below are reversible/prorated, but rehearse the Postgres migration on vsat-dev first.

Decide first: media strategy — Cloudinary Plus for the month (§6b Option 1) vs. backend swap (§6b Option 2). The steps below assume Option 1; a swap replaces the Cloudinary upgrade with the R2/Bunny migration and should land ~2+ weeks out.

~1 week before - [x] Verify Cloudinary storage/bandwidth — measured 2026-07-02: ~1.2 GB storage, ~1.9 GB bandwidth, 2.89/25 credits (downgrade after is safe). - [ ] Confirm Magic burst email rate limits; plan attendee pre-authentication. - [ ] (Option A) Rehearse the Postgres migration on vsat-dev. - [ ] Ship code changes (§8) via the normal deploy path.

~1 day before - [ ] Upgrade Cloudinary to Plus (monthly): heroku addons:upgrade cloudinary:plus --app vsatool (confirm the Heroku add-on plan name exists; otherwise upgrade in the Cloudinary console directly). - [ ] Scale dynos: - Option A: heroku ps:type web=standard-2x --app vsatool then heroku ps:scale web=3 --app vsatool - Option B: heroku ps:type web=performance-m --app vsatool - [ ] (Option A) Provision + promote Standard-0 Postgres: heroku addons:create heroku-postgresql:standard-0 --app vsatool   heroku maintenance:on  --app vsatool   heroku pg:copy DATABASE_URL <NEW_URL> --app vsatool   heroku pg:promote <NEW_URL> --app vsatool   heroku maintenance:off --app vsatool - [ ] Pre-warm the CDN: load each story’s photospheres once.

After the event - [ ] heroku ps:scale web=1 --app vsatool and heroku ps:type web=basic --app vsatool - [ ] (Option A) Migrate back to Essential-0 (same copy/promote pattern) and destroy the Standard DB. - [ ] Downgrade Cloudinary back to Free (safe — storage ~1.2 GB, see §6).

## 8. Code changes to make regardless of plan

These reduce the tier you need and remove latent failures. All require the normal deploy path + testing.

- Explicit pg.Pool config — set max, idleTimeoutMillis, connectionTimeoutMillis (currently unconfigured, default max 10). Under Option A also validate PgBouncer/transaction-mode compatibility with connect-pg-simple.

- Cache the vsatlatarium layout — the server-side spring-physics layout is recomputed per request; cache it so 200 simultaneous loads don’t each recompute.

- Align the upload cap — bring the 30 MB image limit into line with the Cloudinary plan (20 MB on Plus) or resize client-side, to stop silent upload failures.

- (Optional) Signed direct-to-Cloudinary uploads — today multer buffers the whole file in dyno RAM before streaming to Cloudinary. Signed browser-direct uploads remove the dyno from the upload data path. Worth doing if authors will create content live during the workshop; not a blocker for a read-heavy audience.

- (Optional) Redis session store — moving sessions off Postgres to a Heroku Key-Value Store relieves the DB connection pressure during the login burst.

## 9. Magic Link — capacity vs. strategy

- Capacity: 500 attendees + 60 regulars < the 1,000-MAU free tier, so no upgrade is needed for volume. Startup ($99/mo, month-to-month, 2,500 MAU + MFA/managed sessions) is available but its headline features are redundant here (VSAT already runs its own PG sessions) — you’d buy it only for support/rate-limit insurance during the live event.

- Rate limit (checked 2026-07-02): Magic’s documented default is 500 API requests/minute per application (429 when exceeded); no separate email throttle. The risk is a synchronized login rush, not total volume — 200 logins × ~2–3 requests ≈ 400–600 req/min, right at/over the cap. Mitigations: (1) stagger / pre-authenticate attendees before the session (the 24 h session cookie means they don’t re-auth, so spreading logins over 5–10 min stays well under 500/min); (2) contact Magic sales 2–4 weeks ahead — their docs explicitly invite a temporary custom rate limit for high-volume events. This is the concrete “upgrade beyond the basic offering”: a temporary rate-limit bump, arranged in advance — not a plan tier.

- Product-continuity red flag: Magic’s dedicated/email-magic-link docs now redirect to the docs root and the whole site is rebranded to “embedded wallets” (web3); the documented rate limit also dropped from 2,000→500/min. Strong signal the classic passwordless-email product is being de-emphasized. Confirm directly with Magic that it’s still supported. Since Magic here only does email-link delivery + token verification, it’s cleanly replaceable (self-hosted links via Postmark/SES, or Clerk/Supabase) if long-term de-risking is wanted.

## 10. Open items to confirm

- ☒ Cloudinary storage/usage — measured (§6): ~1.2 GB storage, ~1.9 GB bandwidth, 2.89/25 credits.

- ☒ Heroku Cloudinary add-on plan names — confirmed: silver-2 (~$99/mo cap, Plus-equiv), gold-2 (~$249, Advanced-equiv), billed hourly.

- ☐ Media strategy decision: temporary Cloudinary Silver per event (§6b Opt 1) vs. backend swap to R2 (§6b Opt 2) — and will the workshop be participatory (attendees upload)? (a participatory event pushes R2 to before Dublin — §A).

- ☐ Does OBU have a Heroku Enterprise account these apps could sit under? If so, transfer into an Enterprise Team (not a Private Space) for prepaid budget + institutional ownership (§6c).

- ☐ Magic: burst email rate limits; is the passwordless email product still supported on our plan?

- ☐ Choose Option B (vertical, simplest — default) vs Option A (horizontal, resilient) for compute.

- ☐ If staying on Cloudinary: decide Silver vs Gold once avg delivered-bytes is confirmed (note the 20 MB vs 40 MB upload-cap implication).